DocAnalyzer Development Roadmap

Version 1.9 — January 2026

# Overview

This document outlines planned enhancements for DocAnalyzer before wider release, as well as longer-term architectural plans. DocAnalyzer serves as a proving ground for features that will ultimately be refined and incorporated into Clarity AI, the planned next-generation successor.

Enhancements are prioritised based on user value, implementation complexity, and their potential to inform the Clarity AI architecture.

# Enhancement Summary

The following table summarises all planned enhancements in recommended implementation order:

| Enhancement | Priority | Complexity | Est. Effort | Sequence |
| --- | --- | --- | --- | --- |
| Prompt Import/Export | Medium | Easy | 0.5-1 day | 1 (First) |
| Web Response Import | Medium | Easy-Medium | 1-2 days | 2 |
| Tree Structure for Libraries | Medium-High | Medium | 2-3 days | 3 |
| Multi-Document Collection | High | Medium | 2-3 days | 4 |
| Content Subscriptions | High | Medium-Hard | 3-5 days | 5 |
| AssemblyAI + Speaker Diarization | Medium | Medium | 2-3 days | 6 |
| Multi-Model Peer Review | Medium | Medium-Hard | 3-5 days | 7 |
| Zotero Integration | Medium | Hard | 1-2 weeks | 8 |
| Unified Viewer Multi-Source | Medium | Medium | 1-2 weeks | 10 |
| Podcast RSS Support | Medium | Easy-Medium | 1-2 days | 11 (New) |

# Recommended Implementation Sequence

The following sequence is recommended based on dependencies, complexity, and cumulative value:

## Phase 1: Foundation (Quick Wins)

- Prompt Import/Export — Simplest enhancement, provides immediate value, and is a prerequisite for sharing tree-structured prompt libraries later.

- Web Response Import — Another quick win that completes the "Via Web" workflow.

## Phase 2: Organisation Infrastructure

- Tree Structure for Libraries — Essential for managing growing prompt collections. Prepares the Documents Library for Subscriptions feature.

## Phase 3: Core Workflow Enhancements

- Multi-Document Collection Analysis — High user value. Builds on the organised library structure.

- Content Subscriptions & Auto-Processing — The flagship differentiating feature.

## Phase 4: Quality & Polish

- AssemblyAI Integration + Speaker Diarization — Completes the transcription offering.

- Multi-Model Peer Review — Sophisticated feature for power users.

## Phase 5: Research Capabilities

- Zotero Integration — Academic users can import bibliographies and attached documents.

- Research Mode / Corpus Analysis — RAG-based architecture for querying large document collections. Builds on Zotero integration.

- Unified Viewer Multi-Source — Display multiple source documents separately in the viewer.

- Podcast RSS Support — Browse and transcribe podcast episodes directly from RSS feeds.

# Enhancement 1: Prompt Import/Export

## Overview

Allow users to share prompts between installations via JSON file export/import. This enables prompt sharing among users and backup/restore functionality.

## Key Features

- Export selected prompts to JSON file

- Import prompts from JSON with preview before committing

- Checkbox selection for which prompts to import/export

- Duplicate handling options: skip, rename, or overwrite

- Future: Export/import entire folders with subfolder structure

# Enhancement 2: Web Response Import with Follow-Up Support

## Overview

When users select the "Via Web" free option, they currently lose the ability to save the AI response to the Documents Library. This enhancement provides a seamless way to import web-generated responses back into DocAnalyzer.

## User Flow

- User clicks "Via Web" — text + prompt copied to clipboard, browser opens

- Import Helper dialog appears showing source document and prompt used

- User pastes into AI web interface, gets response, copies it

- User clicks "Import from Clipboard" in the helper dialog

- Response saved to library, linked to source document

# Enhancement 3: Tree Structure for Libraries

## Overview

Implement hierarchical folder structures for both the Prompts Library and Documents Library. As collections grow, flat lists become unwieldy. A tree structure allows logical organisation and easier navigation.

## Design Decisions

- Folders vs Tags: Recommend strict folder hierarchy for simplicity

- Depth limits: Cap at 3 levels to avoid over-complication

- Default structure: Ship with suggested starter folders that users can modify

# Enhancement 4: Multi-Document Collection Analysis

## Overview

Enable users to queue multiple items (images, text files, transcripts, PDFs, YouTube videos) and send them all to an AI model together for unified cross-document analysis.

## Key Features

- Document queue UI for adding/removing/reordering items

- Per-item toggle: "Send as image" vs "OCR to text"

- Provider dropdown auto-filters to vision-capable models when images are queued

- New JSON model structure with "vision": true/false flag

# Enhancement 5: Content Subscriptions & Auto-Processing

## Overview

A subscription-based content monitoring system that automatically detects new videos/articles from specified YouTube channels and Substack publications, processes them with assigned prompts, and delivers ready-to-read AI summaries.

## How It Would Work

- Subscribe to Channels/Sources: Add YouTube channels by name or URL, Substack publications

- Scheduled Checking: Background task runs at configurable intervals

- Auto-Processing Pipeline: New items queued, processed, saved to dedicated folders

- Morning Dashboard: "What's New" summary when DocAnalyzer opens

# Enhancement 6: AssemblyAI Integration + Speaker Diarization

## Overview

Implement AssemblyAI as a transcription engine with native speaker diarization (identifying who said what). This completes DocAnalyzer's transcription offering by providing speaker-labelled transcripts.

## What Speaker Diarization Delivers

Without diarization, multi-speaker audio becomes a jumbled wall of text. With diarization:

SPEAKER 1: So I think the situation is becoming difficult.

SPEAKER 2: Well that's an interesting point but I would push back on that.

SPEAKER 1: But look at the actual results.

This enables accurate attribution of quotes and better AI analysis.

# Enhancement 7: Multi-Model Peer Review System

## Overview

A quality assurance system that uses multiple AI models to cross-check, validate, and enhance responses. Rather than trusting a single model's output, this feature orchestrates a deliberation process across different AI providers.

## Workflow Concept

- Initial Analysis: User runs a prompt against their document

- Peer Review Phase: Response sent to other selected models for evaluation

- Adjudication Phase: An adjudicator model synthesises everything into a final output

# Enhancement 8: Zotero Integration

## Overview

Enable academic users to connect to Zotero, browse bibliographies, download attached documents, and use AI to generate summaries and analyses. This enhancement provides the foundation for the Research Mode feature.

## Implementation Stages

- Stage 1 — Zotero Connection: Connect via Zotero Web API or local API (port 23119)

- Stage 2 — Batch Import: Select references, download attached PDFs, import to DocAnalyzer

- Stage 3 — Metadata Preservation: Maintain bibliographic information (authors, dates, DOIs)

- Stage 4 — Citation Support: Enable proper academic citations in generated content

# Enhancement 9: Research Mode / Corpus Analysis (NEW)

## Overview

A RAG (Retrieval-Augmented Generation) based architecture that enables users to query large document collections — far exceeding the context window limits of any single AI model. This transforms DocAnalyzer from a document summariser into a genuine research tool capable of corpus-wide analysis.

## The Problem This Solves

Current AI limitations make large-scale document analysis impractical:

| Scenario | Token Estimate | Feasibility |
| --- | --- | --- |
| PhD literature review (100 papers) | ~1,000,000 tokens | Exceeds all models |
| Legal case research (50 documents) | ~500,000 tokens | Exceeds most models |
| Market research (30 reports) | ~300,000 tokens | Marginal with Gemini |

Even when documents fit within context windows, AI models suffer from "lost in the middle" syndrome — they perform poorly at synthesizing information from middle portions of very long contexts.

## User Scenario: PhD Literature Review

A PhD student researching Universal Basic Income wants to:

- Import 100 academic papers from their Zotero bibliography

- Ask: "Which papers discuss UBI? What arguments do they make for and against?"

- Receive a synthesised answer with proper source attribution

- Follow up: "What methodologies did the empirical studies use?"

This requires the system to search across the entire corpus, retrieve relevant passages, and synthesise coherent answers — not load all 100 papers into a single context window.

## Technical Architecture: RAG Pipeline

RAG (Retrieval-Augmented Generation) is the industry-standard approach for this problem:

- Documents chunked into ~500-word segments

- Each chunk converted to a vector embedding (numerical representation of meaning)

- Embeddings stored in a vector database with source metadata

- User's question converted to a vector embedding

- Vector database searched for most similar chunks (semantic search)

- Top 20-50 relevant chunks retrieved from across all documents

- Retrieved chunks + user's question sent to AI model

- AI synthesises answer from the relevant evidence only

- Source attribution maintained ("According to Smith (2023)...")

## Implementation Components

| Component | Current State | Required Work |
| --- | --- | --- |
| Vector Database | Basic semantic_search.py exists | Full ChromaDB or FAISS integration |
| Document Chunking | Not implemented | Smart chunking with overlap |
| Embedding Generation | Basic implementation | Batch processing, caching |
| Query Retrieval | Not implemented | Top-k retrieval with reranking |
| Source Attribution | Not implemented | Track chunk → document mapping |
| Research UI | Not implemented | Corpus browser, query interface |

## Phased Implementation

- Integrate ChromaDB or FAISS as the vector store

- Implement document chunking with configurable chunk size and overlap

- Add embedding generation using sentence-transformers (local) or OpenAI embeddings (cloud)

- Create background indexing process for new documents

- Implement semantic search across the vector store

- Add reranking to improve retrieval quality

- Build source tracking (which chunk came from which document)

- Create retrieval testing/debugging tools

- New "Research Mode" toggle in the main UI

- Corpus selection: choose which folders/documents to include

- Query interface with retrieved sources displayed

- Answer panel showing synthesised response with citations

- "Drill down" to view full source document

## Technology Options

| Component | Local Option | Cloud Option | Recommendation |
| --- | --- | --- | --- |
| Vector Store | ChromaDB, FAISS | Pinecone, Weaviate | ChromaDB (simple) |
| Embeddings | sentence-transformers | OpenAI, Cohere | Local first, cloud fallback |
| Reranking | cross-encoder models | Cohere Rerank | Optional enhancement |

## Integration with Zotero (Enhancement 8)

Research Mode builds naturally on Zotero integration:

- User imports bibliography from Zotero (Enhancement 8)

- Attached PDFs automatically chunked and indexed

- Bibliographic metadata preserved for proper citations

- Research queries can be scoped to specific Zotero collections

## Performance Considerations

To prevent UI slowdown and memory issues:

- Index size warning: Alert when corpus exceeds 500 documents or 50MB of embeddings

- Lazy loading: Don't load full documents until user drills down

- Chunk limit per query: Cap retrieved chunks at 50 (configurable)

- Background indexing: Don't block UI during embedding generation

- Incremental updates: Only re-index changed documents

## Realistic Capabilities Assessment

| Use Case | RAG Quality | Notes |
| --- | --- | --- |
| Find papers mentioning specific topic | Excellent | Direct semantic match |
| Summarise arguments across papers | Good | May miss nuance |
| Compare methodologies | Good | Depends on chunking |
| Identify gaps in literature | Fair | Requires careful prompting |
| Generate literature review draft | Fair | Human editing needed |
| Statistical meta-analysis | Poor | Not suitable for RAG |

## Estimated Effort

Total: 3-6 weeks depending on scope

- Phase A (Vector Infrastructure): 1-2 weeks

- Phase B (Retrieval Pipeline): 1-2 weeks

- Phase C (Research Interface): 1-2 weeks

- Testing and refinement: Ongoing

## Value Assessment: Comparison with Web AI Platforms

Before investing significant development effort, it is important to honestly assess whether this feature delivers value over existing web AI platforms.

What ChatGPT and Claude Already Offer:

- Multiple file uploads with built-in retrieval/search

- Persistent knowledge bases (Claude Projects can hold dozens of PDFs)

- Large context windows (128K-200K tokens) with sophisticated retrieval

- Constantly improving systems backed by large engineering teams

For the PhD literature review scenario described above, uploading 20-30 PDFs to Claude Projects would likely work just as well, with simpler setup and higher quality synthesis.

Where DocAnalyzer’s RAG Could Genuinely Add Value:

- True local/offline operation — With local embeddings + LM Studio, documents never leave the user’s machine. For sensitive research (medical records, confidential legal documents, embargoed academic work), this genuinely matters.

- No subscription cost — $20/month for ChatGPT Plus or Claude Pro adds up. A local RAG system is free after setup.

- Zotero integration — Neither ChatGPT nor Claude has native Zotero support. This is a genuine gap for academic users.

- Transparency — DocAnalyzer could show exactly which chunks were retrieved and why, letting researchers verify the AI isn’t missing sources. The web interfaces are black boxes.

- Corpus persistence without cloud dependency — Research corpus lives on the user’s machine, not in someone else’s cloud that might change terms of service.

Recommendation:

Keep this feature on the roadmap but de-prioritise relative to enhancements that offer clearer competitive advantage (subscriptions, speaker diarization, multi-model review). If built, lean into the genuine differentiators: local-first privacy, Zotero integration, and retrieval transparency. Do not attempt to compete on synthesis quality — position it as “private corpus search” rather than “better than Claude.”

Note: Monitor the market. If Claude or ChatGPT add native Zotero integration, the value proposition shrinks further. The main winning scenario is: “I need to query a large corpus of sensitive documents without them ever touching the cloud.”

# Enhancement 10: Unified Viewer Multi-Source Display (NEW)

## Overview

When users load multiple documents via "Add Files/URLs" or scan multiple pages, the Unified Viewer should display each source document as a separately collapsible section, rather than combining them into a single block.

## Current Behaviour

Currently, multiple source documents are combined into a single current_document_text string and displayed as one monolithic "SOURCE DOCUMENT" section in the viewer.

## Proposed Behaviour

Display each source as an independent collapsible section:

▼ SOURCE DOCUMENT 1: "Report Q3 2024.pdf"

▼ SOURCE DOCUMENT 2: "Meeting Notes.docx"

▼ SOURCE DOCUMENT 3: "Budget Spreadsheet.xlsx"

▼ Exchange 1 [timestamp]

▼ Exchange 2 [timestamp]

## Performance Considerations

With many documents, the viewer could become sluggish. Recommended safeguards:

- Default all source sections to collapsed when count > 3

- Warning when total expanded content exceeds 150,000 characters

- Lazy loading: only render content when section is expanded

- "Collapse All Sources" button for quick recovery

## Technical Changes

- Pass source_documents: List[Dict] to ThreadViewerWindow instead of single string

- Track source_expanded_state dict (like exchange_expanded_state)

- New methods: _insert_source_documents(), _toggle_source_document(index)

- Update “Collapse All” to affect all sources

# Enhancement 11: Podcast RSS Support (NEW)

## Overview

Enable users to subscribe to podcasts via RSS feed URL, browse episodes, and download audio for transcription. This provides a streamlined workflow for podcast analysis without requiring users to manually find and download MP3 files.

## The Problem This Solves

Currently, users who want to transcribe podcast episodes must:

- Find the podcast’s RSS feed URL (often hidden)

- Parse the RSS XML to find the MP3 URL

- Download the MP3 manually

- Load the file into DocAnalyzer for transcription

This enhancement automates the entire process.

## User Flow

- User pastes a podcast RSS feed URL (or Apple Podcasts/Spotify URL which DocAnalyzer resolves to RSS)

- Podcast Browser dialog opens showing: podcast title, description, episode list with dates and durations

- User selects episode(s) to download

- DocAnalyzer downloads audio and transcribes using configured transcription engine

- Transcript loaded and ready for AI analysis

## Key Features

- RSS Feed Parsing: Standard podcast RSS/XML parsing using feedparser library

- Episode Browser: Scrollable list with search/filter, episode metadata (title, date, duration, description)

- Download Progress: Progress bar for large audio files

- Metadata Preservation: Store podcast name, episode title, and publication date with transcript

- Optional: Save RSS feeds for quick access to frequently used podcasts

## Technical Implementation

- New file: podcast_handler.py

- New dependency: feedparser (pip install feedparser)

- New dialog: PodcastBrowserDialog (Tkinter Toplevel)

- Integration: Add podcast URL detection to smart_load() in Main.py

## Synergy with Content Subscriptions (Enhancement 5)

Podcast RSS Support naturally extends into the Content Subscriptions feature. Once the RSS parsing infrastructure exists, adding automatic monitoring for new episodes becomes straightforward. The podcast_handler.py module can be reused by the subscription system.

# Longer Term: Clarity AI

For significant future expansion, a clean re-architecture is planned under the name "Clarity AI". DocAnalyzer serves as a proving ground — features developed and tested in DocAnalyzer will be refined and incorporated into Clarity AI's modern architecture.

## Planned Architecture

- PySide6: Modern Qt-based UI framework (replacing Tkinter)

- SQLite Database: Full-text search, proper data management

- Modular Plugin System: Extensible architecture from day one

- Ribbon Interface: Contextual tabs for different workflows

- Clean Separation: DocumentManager as central hub, proper MVC pattern

## Strategy

- Continue extracting value from DocAnalyzer beta

- Gather user feedback on what features matter most

- Use DocAnalyzer enhancements as prototypes for Clarity AI features

- Build Clarity AI properly with lessons learned

# Backburner Items

- Splash Screen: Deferred — startup is fast enough without it

- Pyannote local diarization: Deferred — requires 4-6GB RAM, complex setup

- Content Handler Consolidation: Deferred — opportunity to consolidate duplicate logic across platform handlers. Low priority as current code works reliably.

- Status Message Centralization: Deferred — would reduce maintenance burden but current messages work correctly.

# Keywords for Future Reference

To find this conversation and related discussions, search for: DocAnalyzer enhancements, Multi-Document Collection Analysis, Prompt Import/Export, Tree Structure Libraries, Content Subscriptions, Auto-Processing, YouTube monitoring, Substack RSS, Web Response Import, Clipboard Import, Follow-up Support, Metadata Provenance, Zotero Integration, Literature Review, Vision-capable models, Multi-Model Peer Review, Adjudicator, Cross-check AI, Clarity AI, Speaker Diarization, AssemblyAI, TurboScribe, Research Mode, RAG, Retrieval-Augmented Generation, Vector Database, ChromaDB, FAISS, Embeddings, Semantic Search, Corpus Analysis, PhD Literature Review, Multi-Source Viewer, Podcast RSS, podcast transcription, RSS feed, feedparser, episode browser, podcast handler, development roadmap.