# DocAnalyzer Development Roadmap

Version 1.1 — December 2025

# Overview

This document outlines planned enhancements for DocAnalyzer before wider release, as well as longer-term architectural plans. Enhancements are prioritised based on user value and implementation complexity.

# Enhancement Summary

| Enhancement | Priority | Complexity | Est. Effort |
| --- | --- | --- | --- |
| Multi-Document Collection | High | Medium | 2-3 days |
| Prompt Import/Export | Medium | Easy | 0.5-1 day |
| Multi-Model Peer Review | Medium | Medium-Hard | 3-5 days |
| Zotero Integration | Lower | Hard | 1-2 weeks |

# Enhancement 1: Multi-Document Collection Analysis

Priority: High  |  Complexity: Medium

## Overview

Enable users to queue multiple items (images, text files, transcripts, PDFs, YouTube videos) and send them all to an AI model together for unified cross-document analysis. Images can be sent directly to vision-capable models or converted to text via OCR.

## Key Features

- Document queue UI for adding/removing/reordering items

- Per-item toggle: "Send as image" vs "OCR to text"

- Provider dropdown auto-filters to vision-capable models when images are queued

- New JSON model structure with "vision": true/false flag

- Migration path for existing users' model configurations

## Technical Approach

- Extend model_updater.py to include vision capability flag

- Create new CollectionFrame UI component

- Modify ai_handler.py to accept multiple content items

- API calls already support multiple content blocks - just need UI and orchestration

# Enhancement 2: Prompt Import/Export

Priority: Medium  |  Complexity: Easy

## Overview

Allow users to share prompts between installations via JSON file export/import. This enables prompt sharing among users and backup/restore functionality.

## Key Features

- Export selected prompts to JSON file

- Import prompts from JSON with preview before committing

- Checkbox selection for which prompts to import/export

- Duplicate handling options: skip, rename, or overwrite

## Technical Approach

- Add Export/Import buttons to Prompts Library window

- Prompts are already stored as JSON - just need file I/O

- Simple dialog for import preview and conflict resolution

# Enhancement 3: Multi-Model Peer Review System

Priority: Medium  |  Complexity: Medium-Hard

## Overview

A quality assurance system that uses multiple AI models to cross-check, validate, and enhance responses. Rather than trusting a single model's output, this feature orchestrates a deliberation process across different AI providers to identify biases, omissions, and areas of emphasis.

## Workflow Concept

- Initial Analysis: User runs a prompt against their document using their preferred model

- Peer Review Phase: Response is sent to other selected models for evaluation

- Points that may have been omitted

- Claims that seem over-emphasized or under-emphasized

- Potential biases or blind spots

- Alternative interpretations or perspectives

- Adjudication Phase: An adjudicator model synthesises the original response plus all peer reviews into a coordinated final output

## Key Features

- "Peer Review" button that appears after initial analysis

- Settings to select which models participate as reviewers

- Settings to select the adjudicator model

- Results view showing: Original → Reviews → Synthesised output

- Review depth options (quick check vs thorough analysis)

## Technical Considerations

- Multiple API calls required - clear cost warnings needed

- Reviewer calls can be parallelised for speed (threading)

- Meta-prompts for reviewers need careful design to be useful without being leading

- State management for multi-stage workflow

## Complexity Assessment

This is a medium-hard enhancement because:

- UI Complexity: New workflow with multiple stages, progress indication, and results presentation

- Prompt Engineering: Designing effective meta-prompts for reviewers and adjudicators is non-trivial

- State Management: Tracking original response, multiple reviews, and synthesised output

- Error Handling: Any of 3+ API calls could fail - need graceful degradation

- Cost Management: User needs visibility into the cost implications before running

However, the core building blocks exist: multiple AI providers are already integrated, threading is already used for API calls, and the conversation threading system provides a model for multi-step workflows.

# Enhancement 4: Zotero Integration & Literature Review

Priority: Longer-term  |  Complexity: Hard

## Overview

Enable academic users to connect to Zotero, browse bibliographies, download attached documents, and use AI to generate summaries, comparative analyses, and literature review drafts. Particularly valuable for PhD students and researchers.

## Implementation Stages

### Stage 1: Zotero Connection

- Connect via Zotero Web API or local API (port 23119)

- Browse user's collections and folders

- Select references and download attached PDFs

### Stage 2: Batch Summarisation

- Process each document (OCR if needed)

- Generate individual summaries with progress indicator

- Store in DocAnalyzer library with Zotero metadata

### Stage 3: Cross-Document Synthesis

- Comparative analysis across documents

- Thematic grouping

- Identify agreements and disagreements between sources

### Stage 4: Literature Review Generation

- Narrative synthesis with proper citations

- Gap analysis

- Export as formatted document

# Longer Term: Clarity AI

For significant future expansion, a clean re-architecture is planned under the name "Clarity AI".

## Planned Architecture

- PySide6: Modern Qt-based UI framework (replacing Tkinter)

- SQLite Database: Full-text search, proper data management

- Modular Plugin System: Extensible architecture from day one

- Ribbon Interface: Contextual tabs for different workflows

- Clean Separation: DocumentManager as central hub, proper MVC pattern

## Strategy

- Continue extracting value from DocAnalyzer beta

- Gather user feedback on what features matter most

- Use DocAnalyzer enhancements as prototypes for Clarity AI features

- Build Clarity AI properly with lessons learned

# Backburner Items

- Splash Screen: Deferred - startup is fast enough without it

# Keywords for Future Reference

To find this conversation and related discussions in Claude, search for: DocAnalyzer enhancements, Multi-Document Collection Analysis, Prompt Import/Export, Zotero Integration, Literature Review, Vision-capable models, Multi-Model Peer Review, Adjudicator, Cross-check AI, Clarity AI, development roadmap.